| Title: |  | Managing workplace projects |  |  |
| --- | --- | --- | --- | --- |
| Level: |  | 3 |  |  |
| Credit value: |  | 2 |  |  |
| Unit guided learning hours |  | 7 |  |  |
| Learning outcomes (the learner will) |  |  | Assessment criteria (the learner can) |  |
| - Know how to manage a simple workplace project |  |  | 1.1 1.2 1.3 1.4 1.5 | Identify a simple workplace project Use a simple tool for determining the financial viability of the project Produce a project plan using an appropriate project planning technique Set objectives and targets/milestones to monitor performance and review plans within the project Use a project evaluation technique to evaluate the project |
| - Understand the financial and non-financial implications of a workplace project |  |  | 2.1 2.2 | List areas where net savings can be achieved as a result of the workplace project Identify wider non-financial implications that can result from the workplace project |
| Additional information about the unit |  |  |  |  |
| Unit purpose and aim(s) |  |  | To enable the practicing and potential first line manager to manage workplace projects. |  |
| Details of the relationship between the unit and relevant national occupational standards or professional standards or curricula (if appropriate) |  |  | Links to Management & Leadership 2008 NOS: F1 |  |
| Assessment requirements or guidance specified by a sector or regulatory body (if appropriate) |  |  |  |  |
| Support for the unit from a sector skills council or other appropriate body (if required) |  |  | Council for Administration (CfA) |  |
| Equivalencies agreed for the unit (if required) |  |  | M3.22 – Managing projects |  |
| Location of the unit within the subject/sector classification system |  |  | 15.3 – Business Management |  |
| Additional Guidance about the Unit |  |  |  |  |
| Indicative Content: |  |  |  |  |
| 1 | - Basic project design principles - Simple tools for financial appraisal of projects - Project planning techniques (Gantt charts, Flow charts, Network planning) - Use of objectives and targets/milestones to monitor performance and review plans - Project evaluation and review techniques |  |  |  |
| 2 | - Non-financial costs and benefits of change (social, environmental, human elements) |  |  |  |